Iteration 1:

27/2/2022 - 7pm/8:30pm

* Need to write a standard data struct
* James: Have implemented test cases, not sure about data struct
* Ryan: Haven’t really started, busy, will finish by tomorrow or tonight
* Jazzy: Test for channel join done, wanted to check in about other things before continuing to write
* Kais: \*\* couldn’t hear well, implemented some stuff out of spec??
* Justin: Did some tests and function stuff, worried about inconsistencies so didn’t continue
* Sort out data structure system
* Using standard data\_store.py given in spec until later iterations
* Tuesday night meeting 8:15pm: finish all tests, hopefully functions
* Jazzy to make a server

1/3/2022 - 8:15/9pm

* Need to push data struct branch so we can all pull from it
* Not sure where messages are generated, will go to help session to check if we need to write another function or if there is something else to do

3/3/2022 - 9pm

* ·         Changed the datastore structure’s variable naming
  + uid -> u\_id
  + cid -> channel\_id
* ·         merge requests to be made merging our branches between each other than merging to master at a later date
* ·         created a table of dependencies
* ·         code review of Kais code
* ·         code review of james\_listall code